3D Printing Postmortem

Date of Incident: Winter 2018

Author: Justin Lam

Status: Resolved

Summary: 3D printed components of Inkfinity Marker pieces failed to print properly due to Delamination issues during printing process.

Impact: Loss of multiple Marker pieces worth of green PLA plastic, loss of 4 days of printing time.

Root Causes: Internal structural collapse of plastic marker body due to imprecise nature of 3D printer, causing the marker to fall in on itself and dislocating the upper nozzle from the rest of the body.

Trigger: 3D printer deviation because of flimsy marker design and printer inaccuracy

Resolution: Redesign of marker nozzle to increase the proportions to a level where the marker end no longer falls in on itself as a result of flimsiness.

Detection: Visible morphing of marker as 3D plate was taken off post-print.

Action Items:

Action Item			      Type 			           Owner

| Investigate 3D printer hardware limitations | Mitigate | Luke |
| --- | --- | --- |
| Redesign marker body to align with 3D printer capabilities | Process | Justin |
| Redesign marker cap to conform with new body design | Prevent | Justin |
| Reprint new marker design | Process | Feraco |

Lessons Learned

What went well

- Redesign of marker pieces done relatively quickly without higher success regarding the printing process

- Saved models of marker designs to lessen the redesigning efforts

What went wrong

- Failure to understand the limitations of the hardware we were using

Where we got lucky

- Very few other groups requiring space on the printer, allowing us to get our new design on the printer for the next printing cycle